## Slide 1
R2 Scrum Master
Wednesday test passed
Sprint control: surface risk before Sunday
EVIDENCE
standup_midweek_W31.md
committed by Wednesday
SCRUM RESULT
Risks identified early; recovery task assigned before release day
Mid-week check-in committed, 2-minute segment and every role status was tracked with next actions.

## Slide 2
R2 Scrum Master
Mon
Planning
Tue–Wed
1:1 checks
Fri
Merge
Sun
Tag
Saturday-Sunday
Track and handle sudden issues
Dependency chain
The sprint risk was not one person being late; it was one late link blocking every downstream role.
R3
Almanac
Sat.
R4
Macro
Sat.
R5
Technical
Sat.
R8
LLM synthesis
Sat.
R7
Human score
Sun.
R10
Calibration
Sun.
R9
Tag + release
Sun.
R6
Data
Sat.
Sat
Final Team Sync

## Slide 3
R2 Scrum Master